## Slide 1
AIM STUDIO
Sprint 4
Media, Infrastructure & Global Reach
April 7, 2026 • Sprint Review Presentation
Content Modules → Production Infrastructure
01

## Slide 2
📊 SPRINT AT A GLANCE
What Sprint 4 Delivered
Two weeks of infrastructure hardening, media pipeline engineering, and global localization preparing AIM Studio for real-world scale.
264
COMMITS
Since Sprint 3 delivery
77K
LINES ADDED
413 files changed
42
DB MODELS
298 source files
11
LANGUAGES
Full platform coverage
🚀 Render → Vercel migration
🔐 15-min token rotation
☁️ R2 presigned uploads
✉️ Email tracking & analytics
🤖 AI key pool management
🌍 11-language i18n
02

## Slide 3
🚀 PLATFORM MIGRATION
Render → Vercel
Migrated the entire deployment pipeline from Render to Vercel the native hosting platform for Next.js delivering faster builds, global edge CDN, and zero-config deployments.
🔴 Render (Before)
✗ Custom Dockerfiles for Next.js
✗ Single-region deployment (US-East)
✗ Manual SSL & domain config
✗ Build caching issues
✗ 413 errors on media uploads
✗ Cold starts on serverless functions
→
🟢 Vercel (After)
✓ Native Next.js framework detection
✓ Global Edge Network (30+ regions)
✓ Automatic SSL + custom domains
✓ Incremental builds under 60s deploys
✓ R2 presigned URLs bypass size limits
✓ Zero cold starts with edge functions
03

## Slide 4
🔐 SECURITY ARCHITECTURE
15-Minute Token Rotation
Short-lived access tokens with automatic refresh every session token expires after 15 minutes and is silently rotated, preventing session hijacking and replay attacks.
👤
User Login
Credentials verified
🎫
Access Token
15-min TTL
🔄
Refresh Token
Long-lived, rotated
✅
Silent Refresh
Seamless to user
→
→
→
✓ Access tokens expire every 900 seconds cannot be reused after window closes
✓ Refresh endpoint (/api/auth/refresh) issues new pair without re-login
✓ Email verification tokens also expire at 15 minutes
✓ Tested with unit tests confirming exact 900-second TTL enforcement
04

## Slide 5
📦 MEDIA PIPELINE
Client-Side Direct Uploads
Replaced the server-relay upload model with presigned URL uploads directly to Cloudflare R2 eliminating Vercel's 4.5MB serverless body limit and enabling large media file handling.
📱
Client Browser
Selects files
🔑
API Route
Generates presigned URL
☁️
Cloudflare R2
Direct PUT upload
🎬
CDN Delivery
r2.impactaistudio.com
→
→
→
🚫
No 413 Errors
Server never touches file bytes presigned URL bypasses all body size limits.
📸
Casting Applications
Headshots, demos, portfolios uploaded directly from the casting form.
🔒
Secure by Design
Presigned URLs expire in 60 seconds. File type & size validated server-side.
05

## Slide 6
🌍 INTERNATIONALIZATION
11 Languages, Every Page
Full i18n coverage across the entire platform using next-intl with a deep-merge locale loading strategy every page, form, notification, and email template is translated.
🇬🇧
English
Primary
🇫🇷
Français
French
🇪🇸
Español
Spanish
🇩🇪
Deutsch
German
🇵🇹
Português
Portuguese
🇸🇦
العربية
Arabic
🇮🇳
हिन्दी
Hindi
🇨🇳
中文
Chinese
🇯🇵
日本語
Japanese
🇰🇷
한국어
Korean
🇷🇺
Русский
Russian
✓ Deep-merge strategy: page-level keys auto-merge with root translations no key collisions
✓ Scripts page, casting form, notification preferences, dashboard all fully translated
✓ Transactional emails render in the user's detected locale
✓ RTL support for Arabic layout
06

## Slide 7
🤖 AI INFRASTRUCTURE
Intelligent API Key Management
Production-grade API key pool router with automatic error recovery, cooldown management, and real-time health monitoring.
🔄
Auto-Recovery Pool
Multiple Gemini keys rotate automatically. Rate-limited keys cool down for 65s, connection errors for 5 min then auto-rejoin the pool.
🚦
Health Status Badges
Live admin dashboard shows 🟢 Healthy, 🟡 Recovering, or 🔴 Cooling Down with countdown timers and error details.
🎯
Smart Routing
Keys assigned per-agent (audit, analytics, casting). Pool selects the least-recently-used healthy key automatically.
📊
AI Analytics Console
Voice-enabled AI insights with conversational follow-up. Generates 5-7 actionable recommendations from live platform data.
07

## Slide 8
✉️ COMMUNICATIONS
Email Delivery Pipeline
Dual-transport email system (Microsoft Graph + SMTP) with delivery logging, retry logic, and a full analytics panel.
Graph + SMTP
DUAL TRANSPORT
Configurable per admin settings
3x Retry
EXPONENTIAL BACKOFF
1s → 2s → 4s automatic retries
5 Types
AUTO-CATEGORIZED
Auth · App · Notify · Sub · General
✓ Every outgoing email logged to EmailLog table recipient, subject, transport, success/failure
✓ Admin analytics panel: delivery rate badge, monthly volume, failure count, type breakdown chart
✓ Localized email templates Welcome, Verification, Application Status render in user's language
08

## Slide 9
📈 ANALYTICS & MONITORING
Studio Command Center
Real-time admin analytics dashboard with live visitor tracking, AI-powered insights, voice conversation mode, casting funnel, and system health monitoring.
⚡
Real-Time Dashboard
Studio Pulse vitality score, live visitor count, page views, user growth, and casting conversion rates auto-refreshing every 30 seconds.
🎙️
Voice AI Insights
Generate AI-powered insights from live data. Voice conversation mode lets you ask follow-up questions with TTS responses.
🎯
Casting Funnel
Visual funnel: Page Views → Applications → Reviewed. Live conversion rate tracking shows casting page effectiveness.
🖥️
System Health
Database latency, memory usage, service status, hourly heatmaps, device breakdown, referrer sources full observability.
09

## Slide 10
🎥 LIVE DEMO POINTS
What I Can Show You
Every feature in this sprint is deployed and can be demonstrated live on the production platform.
🌐 Public-Facing
✓ Switch language on any page all 11 render live
✓ Submit a casting application with media uploads
✓ PayPal donation flow sandbox or live
✓ Scripts & Works page premium redesign
✓ Google OAuth sign-in with token refresh
🔒 Admin Dashboard
✓ Analytics Command Center with live stats
✓ AI Insights generation + voice mode
✓ API key health badges (Healthy/Recovering/Cooling)
✓ Email delivery panel volume, failures, types
✓ Trailer & subscriber tracking cards
10

## Slide 11
💡 REFLECTIONS
What I Learned
Sprint 4 pushed into production infrastructure territory every challenge taught a principle I'll carry forward.
🚀
Pick the Right Platform for Your Stack
Render is solid, but Next.js is a first-class citizen on Vercel native ISR, edge functions, preview deploys. Don't fight your framework.
🔐
Security Is Architecture, Not a Feature
15-min token rotation added complexity, but prevents session hijacking. Design security upfront, not as an afterthought.
☁️
Never Relay Files Through Your Server
Presigned URLs let the client upload directly to R2 storage shortest path for bytes eliminates size limits and latency.
🌍
i18n Must Be Structural, Not Cosmetic
Deep-merge locale strategy prevents key collisions. Plan translation key structure before writing UI components.
📊
If You Can't See It, You Can't Fix It
Email logs, API key health badges, delivery rates observability isn't optional. Instrument everything from day one.
🗄️
Know Your ORM's Deployment Model
prisma db push vs prisma migrate work differently in dev vs production. Understanding each prevents deployment failures.
11

## Slide 12
🗺️ SPRINT 5 ROADMAP WHAT'S NEXT
Frontend Audit + Bug Fixes
Priority | Feature | Description
🔴 HIGH | Complete Frontend Audit | Page-by-page review of every route, form, and component across all 11 locales
🔴 HIGH | Bug Fixing & Regression | Resolve all UI/UX issues, broken flows, and edge cases found during audit
🟡 MEDIUM | Performance Profiling | Lighthouse audits, Core Web Vitals, bundle size analysis, lazy loading
🟡 MEDIUM | Cross-Browser Testing | Verify all features on Chrome, Safari, Firefox, and mobile browsers
🔵 LOW | Domain Launch Prep | Final DNS setup, SEO meta tags, Open Graph images, production domain cutover
Sprint 1
Wireframes
✅
Sprint 2
Auth + Security
✅
Sprint 3
Content Modules
✅
Sprint 4
Media + Deploy
✅
Sprint 5
Audit + Fixes
12

## Slide 13
🎬
AIM STUDIO
Thank You
Sprint 4 Media, Infrastructure & Global Reach
264 commits · 77K lines · 42 models · 11 languages
impactaistudio.com
13